MVP SCOPE DEFINITION

RevSignal AI

Predictive Revenue Intelligence Platform

Minimum Viable Product Definition

Feature Scope | User Stories | Acceptance Criteria | Timeline

| Document Version: | 1.0.0 |
| --- | --- |
| Date: | January 2025 |
| Author: | Engr. Mejba Ahmed |
| Role: | Software Engineer ¦ AI Developer ¦ Cloud DevOps Engineer |
| Portfolio: | https://mejba.me |
| MVP Timeline: | 12 Weeks (3 Months) |
| Target Launch: | Q2 2025 |

# Table of Contents

# 1. Executive Summary

## 1.1 MVP Vision

The RevSignal AI MVP aims to deliver a focused, high-value product that demonstrates the core value proposition: AI-powered deal scoring and risk detection that helps sales teams close more deals. The MVP will validate market demand and establish product-market fit with a targeted feature set.

## 1.2 MVP Goals

| Goal | Success Criteria |
| --- | --- |
| Validate Core Value | 50+ beta users actively using deal scoring daily |
| Prove AI Accuracy | Achieve 85%+ deal score accuracy in beta testing |
| Generate Revenue | 10 paying customers within 30 days of launch |
| Gather Feedback | NPS score of 40+ from beta users |
| Technical Foundation | Scalable architecture supporting 1,000+ users |

## 1.3 MVP Timeline Overview

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Foundation | Weeks 1-4 | Infrastructure, Auth, Database, CRM Integration |
| Core Features | Weeks 5-8 | Deal Management, AI Scoring, Dashboard |
| Polish & Launch | Weeks 9-12 | Testing, Beta Launch, Iteration |

## 1.4 MVP Budget Estimate

| Category | Estimated Cost |
| --- | --- |
| Development (3 months) | $45,000 - $60,000 |
| Infrastructure (AWS/Vercel) | $500 - $1,000/month |
| AI/ML APIs (OpenAI, etc.) | $500 - $2,000/month |
| Third-party Services | $300 - $500/month |
| Total MVP Investment | $50,000 - $70,000 |

# 2. Target Users for MVP

## 2.1 Primary MVP User

For the MVP, we focus exclusively on Sales Directors/Managers at mid-market B2B SaaS companies. This narrow focus allows us to build deep value for a specific persona before expanding.

| Title | Sales Director / VP of Sales |
| --- | --- |
| Company Size | 50-500 employees |
| Team Size | 5-30 sales reps |
| CRM | Salesforce or HubSpot (MVP focus) |
| Deal Size | $10,000 - $100,000 ACV |
| Sales Cycle | 30-90 days |
| Pain Points | Inaccurate forecasting, surprise deal losses, lack of visibility into deal health |

## 2.2 User Personas Prioritization

| Persona | Description | MVP Priority | Phase |
| --- | --- | --- | --- |
| Sales Director Sarah | Manages team, needs pipeline visibility | P0 | MVP |
| Account Executive Alex | Individual contributor, needs deal guidance | P1 | MVP |
| RevOps Riley | Admin, needs integrations and reporting | P1 | Phase 2 |
| CEO Charlie | Executive, needs high-level forecasts | P2 | Phase 2 |

## 2.3 MVP User Limits

To manage scope and ensure quality, the MVP will have the following constraints:

- Maximum 10 users per organization

- Maximum 500 active deals per organization

- Maximum 2 CRM integrations (Salesforce OR HubSpot)

- Email-based authentication only (no SSO)

- Web application only (no mobile app)

# 3. Feature Scope Definition

## 3.1 Scope Summary

| Feature Category | Status | Priority |
| --- | --- | --- |
| User Authentication & Management | In Scope | P0 |
| CRM Integration (Salesforce/HubSpot) | In Scope | P0 |
| Deal Management & Pipeline View | In Scope | P0 |
| AI Deal Scoring (Basic Model) | In Scope | P0 |
| Risk Detection & Alerts | In Scope | P0 |
| Dashboard & Analytics (Basic) | In Scope | P0 |
| Email Notifications | In Scope | P1 |
| Basic Forecasting (Weighted Pipeline) | Partial | P1 |
| Signal Detection (Email Only) | Partial | P1 |
| AI Action Recommendations | Out of Scope | P2 |
| Advanced Forecasting (AI-Powered) | Out of Scope | P2 |
| Call/Meeting Analysis | Out of Scope | P2 |
| Mobile Application | Out of Scope | P2 |
| Team Leaderboards & Coaching | Out of Scope | P2 |
| SSO/SAML Authentication | Out of Scope | P2 |
| Custom Reporting Builder | Out of Scope | P2 |
| API Access for Customers | Out of Scope | P2 |

## 3.2 Detailed Feature Breakdown

### 3.2.1 Authentication & User Management (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Email/Password Registration | In Scope | Must Have |
| Email Verification | In Scope | Must Have |
| Password Reset | In Scope | Must Have |
| Google OAuth Login | In Scope | Should Have |
| User Profile Management | In Scope | Must Have |
| Team Invitation (Email) | In Scope | Must Have |
| Basic Roles (Admin/Member) | In Scope | Must Have |
| Microsoft OAuth Login | Out of Scope | Nice to Have |
| SSO/SAML | Out of Scope | Nice to Have |
| Two-Factor Authentication | Out of Scope | Nice to Have |

### 3.2.2 CRM Integration (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Salesforce OAuth Connection | In Scope | Must Have |
| HubSpot OAuth Connection | In Scope | Must Have |
| Deal/Opportunity Sync | In Scope | Must Have |
| Account/Company Sync | In Scope | Must Have |
| Contact Sync | In Scope | Must Have |
| Activity Sync (Tasks/Events) | In Scope | Should Have |
| Bi-directional Sync (Write-back) | Partial | Should Have |
| Custom Field Mapping | Out of Scope | Nice to Have |
| Pipedrive Integration | Out of Scope | Nice to Have |
| Zoho CRM Integration | Out of Scope | Nice to Have |

### 3.2.3 Deal Management (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Deal List View with Filters | In Scope | Must Have |
| Deal Detail View | In Scope | Must Have |
| Pipeline Board View (Kanban) | In Scope | Must Have |
| Deal Search | In Scope | Must Have |
| Sort by Score/Amount/Date | In Scope | Must Have |
| Filter by Stage/Owner/Risk | In Scope | Must Have |
| Deal Activity Timeline | In Scope | Should Have |
| Contact Association View | In Scope | Should Have |
| Drag-and-Drop Stage Change | Out of Scope | Nice to Have |
| Bulk Deal Actions | Out of Scope | Nice to Have |

### 3.2.4 AI Deal Scoring (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Deal Health Score (0-100) | In Scope | Must Have |
| Win Probability Percentage | In Scope | Must Have |
| Score Factors Breakdown | In Scope | Must Have |
| Automatic Score Refresh | In Scope | Must Have |
| Score History Tracking | In Scope | Should Have |
| Confidence Interval Display | Out of Scope | Nice to Have |
| Custom Scoring Model Training | Out of Scope | Nice to Have |

### 3.2.5 Risk Detection (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Risk Level Indicator (Low/Medium/High) | In Scope | Must Have |
| Stalled Deal Detection | In Scope | Must Have |
| Close Date Slippage Alert | In Scope | Must Have |
| No Recent Activity Alert | In Scope | Must Have |
| At-Risk Deals Dashboard Widget | In Scope | Must Have |
| Risk Factor Explanation | In Scope | Should Have |
| Competitive Threat Detection | Out of Scope | Nice to Have |
| Champion Left Company Alert | Out of Scope | Nice to Have |

### 3.2.6 Dashboard & Analytics (P0)

| Feature | MVP Scope | Priority |
| --- | --- | --- |
| Pipeline Value Summary Card | In Scope | Must Have |
| Win Rate Metric Card | In Scope | Must Have |
| At-Risk Revenue Card | In Scope | Must Have |
| Deal Velocity Metric | In Scope | Should Have |
| Pipeline by Stage Chart | In Scope | Must Have |
| Top Deals List | In Scope | Must Have |
| Recent Signals Feed | Partial | Should Have |
| Custom Dashboard Widgets | Out of Scope | Nice to Have |
| Report Export (PDF/Excel) | Out of Scope | Nice to Have |

# 4. User Stories & Acceptance Criteria

## 4.1 Epic: User Onboarding

### US-001: User Registration

As a new user

I want to create an account with my email and password

So that I can access RevSignal AI and start analyzing my deals

Acceptance Criteria

- User can enter email, password, first name, and last name

- Password must be minimum 8 characters with 1 uppercase, 1 number

- Email verification is sent within 30 seconds

- User cannot login until email is verified

- Duplicate email registration shows appropriate error

- Success redirects to onboarding flow

Story Points: 5

### US-002: CRM Connection

As a new user

I want to connect my Salesforce or HubSpot account

So that RevSignal AI can analyze my deals

Acceptance Criteria

- OAuth flow initiates for selected CRM (Salesforce/HubSpot)

- Connection status displayed (connected/disconnected)

- Initial sync begins automatically after connection

- Progress indicator shows sync status

- Error handling for failed connections with retry option

- User can disconnect and reconnect CRM

Story Points: 8

### US-003: Team Invitation

As an admin user

I want to invite team members via email

So that my sales team can use RevSignal AI

Acceptance Criteria

- Admin can enter one or multiple email addresses

- Invitation email sent with unique signup link

- Invitation expires after 7 days

- Pending invitations visible in team management

- Admin can resend or revoke invitations

- Invited user joins existing organization automatically

Story Points: 5

## 4.2 Epic: Deal Intelligence

### US-004: View Deal List

As a sales manager

I want to see all my team's deals in a sortable list

So that I can quickly assess pipeline health

Acceptance Criteria

- Deal list shows: Name, Account, Amount, Stage, AI Score, Owner

- Sortable by any column (click header)

- Filterable by stage, owner, risk level, date range

- Search by deal name or account name

- Pagination with 25 deals per page

- AI Score displayed with color coding (green/yellow/red)

- Click row to navigate to deal detail

Story Points: 8

### US-005: View Deal Details

As a sales rep

I want to see complete details about a specific deal

So that I can understand deal health and take action

Acceptance Criteria

- Deal header: Name, Account, Amount, Stage, Close Date, Owner

- AI Score prominently displayed with breakdown

- Risk level indicator with explanation

- Activity timeline showing recent interactions

- Associated contacts with roles

- Link to view in CRM

- Page loads within 2 seconds

Story Points: 8

### US-006: AI Deal Scoring

As a sales rep

I want to see an AI-calculated score for each deal

So that I know which deals need attention

Acceptance Criteria

- Score displayed as 0-100 with visual indicator

- Score factors shown (engagement, timing, stakeholders, etc.)

- Positive factors shown in green, negative in red

- Score updates automatically on data changes

- Score history visible (last 5 scores)

- Tooltip explains what the score means

Story Points: 13

### US-007: Risk Alerts

As a sales manager

I want to be alerted when deals are at risk

So that I can intervene before deals are lost

Acceptance Criteria

- Risk levels: Low (green), Medium (yellow), High (red)

- Risk factors explained (stalled, no activity, slipping date)

- At-risk deals highlighted in deal list

- Dashboard widget shows count of at-risk deals

- Daily email digest of high-risk deals (optional)

- Risk updates when underlying data changes

Story Points: 8

## 4.3 Epic: Dashboard & Analytics

### US-008: View Dashboard

As a sales manager

I want to see a summary dashboard of my pipeline

So that I can quickly assess overall performance

Acceptance Criteria

- Pipeline value card with trend indicator

- Win rate card with comparison to previous period

- At-risk revenue card with deal count

- Pipeline by stage bar chart

- Top 5 deals by amount table

- Recent activity feed (last 10 items)

- Dashboard loads within 3 seconds

- Data refreshes on page load

Story Points: 13

### US-009: Basic Forecast View

As a sales manager

I want to see a basic revenue forecast

So that I can predict quarterly performance

Acceptance Criteria

- Weighted pipeline calculation displayed

- Closed-won amount shown separately

- Forecast breakdown by category (Commit, Best Case, Pipeline)

- User can manually adjust forecast category per deal

- Forecast period selectable (This Month, This Quarter)

- Visual progress toward quota (if set)

Story Points: 8

## 4.4 Epic: Settings & Administration

### US-010: Manage Team Members

As an admin

I want to manage my team's user accounts

So that I can control who has access

Acceptance Criteria

- View list of all team members

- See member status (active, pending invitation)

- Change user role (admin/member)

- Deactivate user accounts

- View last login date for each user

- Cannot deactivate own admin account

Story Points: 5

### US-011: Integration Settings

As an admin

I want to manage CRM integration settings

So that I can control data sync behavior

Acceptance Criteria

- View connected CRM with connection status

- See last sync timestamp

- Manually trigger sync

- View sync history (last 10 syncs)

- Disconnect CRM with confirmation

- Error logs accessible for failed syncs

Story Points: 5

# 5. Technical MVP Scope

## 5.1 Technology Stack (MVP)

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 15 + TypeScript | Fast development, SSR, type safety |
| UI Components | Tailwind CSS + Shadcn/ui | Rapid styling, consistent design |
| State Management | TanStack Query + Zustand | Server state + client state separation |
| API | tRPC | Type-safe API, fast iteration |
| Database | PostgreSQL + Prisma | Reliable, great ORM, easy migrations |
| Authentication | NextAuth.js | Built-in Next.js integration |
| Cache | Redis (Upstash) | Serverless-friendly, managed |
| AI/ML | OpenAI GPT-4 API | Fast MVP, no model training needed |
| Background Jobs | Trigger.dev | Serverless background jobs |
| Hosting | Vercel | Zero-config Next.js deployment |
| Database Hosting | Supabase or Neon | Serverless PostgreSQL |
| Email | Resend | Developer-friendly email API |
| Monitoring | Sentry | Error tracking and monitoring |
| Analytics | PostHog | Product analytics, open source |

## 5.2 MVP Database Schema

Simplified schema for MVP with essential tables only:

### Core Tables (MVP)

| Table | Key Fields | Status |
| --- | --- | --- |
| organizations | id, name, slug, subscription_tier, settings | MVP |
| users | id, org_id, email, name, role, avatar_url | MVP |
| integrations | id, org_id, provider, access_token, refresh_token, status | MVP |
| accounts | id, org_id, crm_id, name, domain, industry | MVP |
| contacts | id, org_id, account_id, crm_id, email, name, title | MVP |
| deals | id, org_id, account_id, owner_id, crm_id, name, amount, stage, ai_score, risk_level, close_date | MVP |
| deal_scores | id, deal_id, score, win_probability, factors, calculated_at | MVP |
| activities | id, org_id, deal_id, type, subject, description, occurred_at | MVP |
| sync_logs | id, integration_id, status, records_synced, errors, started_at | MVP |

## 5.3 MVP API Endpoints

| Router | Procedures | Status |
| --- | --- | --- |
| auth | register, login, logout, verifyEmail, resetPassword | MVP |
| users | me, update, invite, list, remove | MVP |
| integrations | connect, disconnect, status, sync, logs | MVP |
| deals | list, get, search, updateForecastCategory | MVP |
| scoring | getDealScore, refreshScore, getScoreHistory | MVP |
| dashboard | getSummary, getPipelineByStage, getAtRiskDeals, getTopDeals | MVP |
| forecast | getCurrent, getBreakdown | MVP |

## 5.4 AI Scoring Model (MVP)

For MVP, we use a prompt-based scoring approach with GPT-4 rather than a custom ML model:

### Scoring Factors (MVP)

| Factor | Weight | Data Source |
| --- | --- | --- |
| Days in Current Stage | 20% | CRM stage history |
| Activity Recency | 20% | Last activity timestamp |
| Activity Frequency | 15% | Activity count in last 30 days |
| Close Date Proximity | 15% | Expected close date vs today |
| Deal Amount vs Average | 10% | Deal amount compared to org average |
| Contact Count | 10% | Number of contacts on deal |
| Stage Progression | 10% | Linear vs stalled progression |

# 6. Development Timeline

## 6.1 Sprint Plan (12 Weeks)

### Phase 1: Foundation (Weeks 1-4)

| Week | Deliverables | Story Points |
| --- | --- | --- |
| Week 1 | Project setup, CI/CD, database schema, Prisma models | 21 points |
| Week 2 | Authentication (NextAuth), user registration, email verification | 21 points |
| Week 3 | Salesforce OAuth, initial sync, deal/account/contact import | 21 points |
| Week 4 | HubSpot OAuth, sync logic, activity import, error handling | 21 points |

Phase 1 Milestone: CRM data flowing into RevSignal AI

### Phase 2: Core Features (Weeks 5-8)

| Week | Deliverables | Story Points |
| --- | --- | --- |
| Week 5 | Deal list view, filtering, sorting, search functionality | 21 points |
| Week 6 | Deal detail view, activity timeline, contact associations | 21 points |
| Week 7 | AI scoring engine (GPT-4), score display, factor breakdown | 21 points |
| Week 8 | Risk detection, at-risk alerts, dashboard summary cards | 21 points |

Phase 2 Milestone: Core deal intelligence functional

### Phase 3: Polish & Launch (Weeks 9-12)

| Week | Deliverables | Story Points |
| --- | --- | --- |
| Week 9 | Dashboard charts, pipeline visualization, forecast view | 21 points |
| Week 10 | Settings pages, team management, notification preferences | 21 points |
| Week 11 | Bug fixes, performance optimization, security review | 13 points |
| Week 12 | Beta launch, monitoring setup, documentation, onboarding flow | 13 points |

Phase 3 Milestone: Beta launch with 10 pilot customers

## 6.2 Team Requirements

| Role | Allocation | Responsibilities |
| --- | --- | --- |
| Full-Stack Developer | 1.0 FTE | Frontend, API, database, integrations |
| AI/ML Engineer | 0.5 FTE | Scoring prompts, AI integration, tuning |
| Product Manager | 0.5 FTE | Requirements, prioritization, testing |
| Designer | 0.25 FTE | UI/UX design, design system |

# 7. Success Metrics & KPIs

## 7.1 MVP Success Criteria

| Metric | Target | Measurement | Priority |
| --- | --- | --- | --- |
| Beta User Signups | 100 signups | User registrations | P0 |
| Active Users (DAU) | 50 DAU | Daily logins | P0 |
| CRM Connections | 80% of signups | Connected integrations | P0 |
| Deals Scored | 5,000 deals | Total deals with AI scores | P0 |
| Score Accuracy | 85%+ | Backtested against outcomes | P0 |
| Paying Customers | 10 customers | Converted to paid plan | P0 |
| NPS Score | 40+ | User surveys | P1 |
| Time to Value | < 30 minutes | Signup to first insight | P1 |

## 7.2 Technical Performance Metrics

| Metric | Target | Priority |
| --- | --- | --- |
| Page Load Time (LCP) | < 2.5 seconds | Must Have |
| API Response Time (P95) | < 500ms | Must Have |
| Uptime | 99.5% | Must Have |
| CRM Sync Latency | < 5 minutes | Should Have |
| AI Scoring Time | < 3 seconds per deal | Should Have |
| Error Rate | < 1% | Must Have |

## 7.3 Feedback Collection Plan

- In-app feedback widget (thumbs up/down on AI scores)

- Weekly NPS survey to beta users

- User interviews (5 users per week during beta)

- Feature request tracking via Canny or similar

- Session recording with PostHog (anonymized)

- Support ticket analysis for common issues

# 8. Risk Assessment

## 8.1 Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| CRM API Rate Limits | High | Medium | Implement caching, incremental sync, backoff |
| AI Scoring Inaccuracy | Medium | High | Continuous testing, user feedback loop, manual override |
| OpenAI API Downtime | Low | High | Queue scoring, fallback to rule-based scoring |
| Data Sync Failures | Medium | Medium | Retry logic, error alerts, manual sync option |
| Performance Under Load | Medium | Medium | Load testing, caching, database indexes |

## 8.2 Business Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Low Beta Adoption | Medium | High | Early outreach, incentives, concierge onboarding |
| Feature Creep | High | Medium | Strict scope document, change control process |
| Competitor Launch | Medium | Medium | Focus on differentiation, speed to market |
| Timeline Slippage | Medium | High | Weekly progress reviews, buffer in schedule |
| User Trust in AI Scores | Medium | High | Transparent factor breakdown, education content |

## 8.3 Contingency Plans

### If AI Scoring Accuracy < 80%:

- Increase factor transparency so users understand scores

- Add user feedback mechanism to improve model

- Focus marketing on risk detection rather than prediction

- Consider hybrid approach with manual inputs

### If CRM Integration Issues Persist:

- Offer CSV import as alternative onboarding

- Prioritize one CRM (likely Salesforce) for stability

- Partner with CRM integration platform (e.g., Merge.dev)

### If Beta Adoption < 50 Users:

- Extend beta period by 4 weeks

- Offer free 3-month subscription incentive

- Direct outreach to 50 targeted prospects

- Consider pivoting to different target segment

# 9. Launch Checklist

## 9.1 Pre-Launch (Week 11)

| ☐ | Task | Owner |
| --- | --- | --- |
| ☐ | All P0 features complete and tested | Engineering |
| ☐ | Security review completed | Engineering |
| ☐ | Performance testing passed | Engineering |
| ☐ | Error monitoring configured (Sentry) | Engineering |
| ☐ | Analytics tracking implemented (PostHog) | Engineering |
| ☐ | Backup and recovery tested | Engineering |
| ☐ | Privacy policy and terms of service published | Product |
| ☐ | Help documentation written | Product |
| ☐ | Onboarding flow finalized | Product/Design |
| ☐ | Beta user list finalized (10 customers) | Product |

## 9.2 Launch Day (Week 12)

| ☐ | Task | Owner |
| --- | --- | --- |
| ☐ | Production environment verified | Engineering |
| ☐ | DNS and SSL certificates configured | Engineering |
| ☐ | Invite emails sent to beta users | Product |
| ☐ | Support channels ready (email, chat) | Product |
| ☐ | On-call rotation established | Engineering |
| ☐ | Launch announcement ready | Product |

## 9.3 Post-Launch (Weeks 12+)

| ☐ | Task | Owner |
| --- | --- | --- |
| ☐ | Daily monitoring of error rates and performance | Engineering |
| ☐ | User feedback collected and categorized | Product |
| ☐ | Weekly user interviews scheduled | Product |
| ☐ | Bug fixes prioritized and deployed | Engineering |
| ☐ | AI scoring accuracy measured against outcomes | Engineering |
| ☐ | Phase 2 planning initiated based on learnings | Product |

# 10. Appendix

## 10.1 Glossary

| Term | Definition |
| --- | --- |
| MVP | Minimum Viable Product - the smallest feature set that delivers value |
| P0/P1/P2 | Priority levels: P0 = Must Have, P1 = Should Have, P2 = Nice to Have |
| AI Score | 0-100 score indicating deal health and win likelihood |
| Risk Level | Low/Medium/High indicator of deal risk |
| CRM | Customer Relationship Management system (Salesforce, HubSpot) |
| DAU | Daily Active Users |
| NPS | Net Promoter Score - measure of user satisfaction |
| FTE | Full-Time Equivalent (1.0 = one full-time person) |

## 10.2 Related Documents

- RevSignal AI Product Requirements Document (PRD) v1.0

- RevSignal AI Technical Implementation Document v1.0

- RevSignal AI Brand Guidelines

- RevSignal AI Design System

## 10.3 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0 | January 2025 | Engr. Mejba Ahmed | Initial MVP scope definition |

## 10.4 Approval

| Role | Name | Date |
| --- | --- | --- |
| Product Owner | _____________________ | _____________________ |
| Tech Lead | _____________________ | _____________________ |
| Stakeholder | _____________________ | _____________________ |

END OF DOCUMENT

RevSignal AI - MVP Scope Definition v1.0.0

Prepared by Engr. Mejba Ahmed | https://mejba.me